## Slide 1: SDLC
An Introduction

## Slide 2: Overview
Definition: The Software Development Lifecycle (SDLC) is the series of steps that we go through when creating software.
This is broken into 3 phases:
  Design
    Requirements Gathering
    Analyzing Requirements
    Design
  Development
    Develop
    Test
    User Acceptance Testing (UAT)
  Delivery
    Release
    Maintenance
RADDTURM

## Slide 3: Methodologies & Frameworks
Definition: A methodology is a category of development concepts and practices.
Definition: A framework is a specific implementation of a methodology’s concepts.
Methodologies:
  Definition: Big Bang Methodology – practitioners jump straight into project development.
  Definition: Waterfall Methodology – The steps of SDLC are completed in order, i.e. flowing like a waterfall.
    Myth: You can’t go back to a previous step.
    Another way to think about waterfall is like a highway – if you miss your exit, it wastes time, but you can always loop back around.
  Definition: Agile Methodology – a flexible, iterative approach to software development that focuses on:
    Collaboration - between developers, stakeholders, and customers
    Adaptability – responding to changing requirements
    Incremental Delivery – working software delivered early and often

## Slide 4: Agile Continued
Not a single method, but a mindset
Described in the Agile Manifesto (2001) which have values such as:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Key Principles
  Deliver software frequently, in short cycles (springs, iterations)
  Welcome changes, even late in development
  Close cooperation between business people and developers
  Build projects around motivated, self-organizing teams
  Continuous focus on technical excellence and good design
  Regularly reflect and adjust ways of working

## Slide 5: Flavors of Agile
Definition: Scrum is a very popular framework where work is divided into sprints (usually 2-4 weeks), with defined roles (scrum master, product owner, development team).
Definition: Kanban visualizes work on a board and focuses on the flow of work to keep things moving.
Definition: Extreme Programming (XP) emphasizes engineering practices (pair programming, test-driven development).
Definition: Lean Software Development adapts manufacturing principles to software.
Definition: SAFe (Scaled Agile Framework) is needed for large organizations that need to deploy agile at scale.

## Slide 6: Agile Planning
Definition: User Story - an individual feature of/requirement for a project in Agile development.
Definition: User Epic - a group of related features that are broken down into multiple user stories.
Definition: Story Points - a level of difficulty assigned to a user story, through use of a sequence of numbers that increase with increasing user story difficulty.
Definition: Velocity - the sum of story points of all user stories completed during a sprint. Velocity allows Agile teams to more accurately predict how many user stories they can complete in future sprints.